Group Agreement and Plan

Group Members

| Name | Student ID | Signature |
| --- | --- | --- |
| Student 1: Mohona Tabassum Sneha | 105983711 |  |
| Student 2: May Myat Noe | 105989049 | To be signed |
| Student 3: Sai Wen Hao | 105735925 |  |
| Student 4: Tea Sing Yii | 105733275 |  |

Group name (optional)

What will you call yourselves?

Campus Events Hub Team (Group 05)

Group style and roles

Who does what and how will you work together? Who will be responsible for submitted deliverables? Who will ask questions on behalf of their group?

We will work as a four-member project team building Campus Events Hub, a Vue 3 and Bootstrap web application for discovering campus events, browsing clubs, viewing event details, searching and sorting listings, logging in, liking or voting on events, and allowing authorised users to create, edit, and delete event or club content.

The proposed roles are:

- May Myat Noe (Group Leader and Submission Coordinator)
Responsible for coordinating meetings, tracking deadlines, asking tutor questions on behalf of the group, checking that all deliverables are complete, and submitting the final group work through Canvas.

- Mohona Tabassum Sneha (Frontend and Vue Components Developer)
Responsible for building the Vue pages, reusable components, navigation, Bootstrap layout, forms, search/sort interface, and responsive frontend design.

- Tea Sing Yii (Backend Database and REST API Developer)
Responsible for designing the database, creating the RESTful API, implementing CRUD operations, connecting the backend to the frontend, and supporting persistent data storage.

- Sai Wen Hao (Testing, Report, and Demonstration Video Coordinator)
Responsible for testing the application, checking responsiveness and usability, helping prepare the group report, organising screenshots, and coordinating the demonstration video.

We will work collaboratively and support each other when tasks overlap. These roles may be adjusted if needed, but each member is expected to complete their assigned responsibilities and explain their contribution during the project interview.

Timeline

When do you need to make decisions by? When do tasks need to be done by to make sure you submit on time? (Aim to submit BEFORE the deadline to allow for unforeseen circumstances).

Initial project decision: choose Campus Events Hub as the application concept and agree on the core feature list.
Planning stage: complete sitemap, data model, role allocation, and Git/shared-folder setup as soon as the group is formed.
Prototype stage: create the Vue/Vite project, router structure, Bootstrap layout, sample event and club data, login/register screens, and at least ten connected pages.
Build stage: complete search, sort, pagination, detail pages, validation forms, authentication visibility, authorised CRUD, likes/votes, database persistence, and REST API integration.
Advanced feature stage: implement and test one advanced Vue-related feature, preferably an event calendar view, recommendation feature, or interactive campus-location filter.
Review stage: test responsiveness across mobile, tablet, and desktop; fix usability/accessibility issues; prepare screenshots and report content.
Final stage: record the continuous 5-10 minute demonstration video, confirm the Mercury deployment URL, and submit all required files before the Canvas deadline, aiming to finish at least 24 hours early.

Communication Plan

Decide and document how your group will communicate with each other and collaborate on a regular basis during the project. This could include meeting via Zoom, communicating via a Facebook group, Canvas, using cloud services for shared documents etc. How often and how will you communicate? What are your expectations on others responding to your communications?

The group will use one main chat channel for quick communication like WhatsApp or Teams meeting, one shared repository or shared cloud folder for project files, and regular online or face-to-face meetings depending on member availability. Meeting notes, task decisions, and deadlines should be written down so absent members can catch up.
Expected response time is within 24 hours on normal project days and faster near submission deadlines. If a member is unavailable, they should notify the group early and update the team on any affected task. Questions for the tutor should be collected in the group chat first, then sent by the nominated spokesperson.

On-track behaviours

What behaviours will result in great group outcomes?

Strong group outcomes will come from attending meetings, responding on time, completing agreed tasks before internal deadlines, asking for help early, sharing code and documents regularly, testing each other's work, and giving respectful feedback. Members should keep the application consistent by following the same Vue component structure, naming conventions, Bootstrap layout approach, and report style. Everyone should be prepared to explain their own contribution during the interview.

Off-track behaviours

What behaviours would result in group outcomes that aren’t great?

Off-track behaviour includes missing meetings without notice, not replying to messages, leaving work until the deadline, submitting untested code, making major design or feature changes without telling the group, ignoring agreed coding conventions, failing to document work, or relying on other members to complete assigned responsibilities. These behaviours could reduce application quality, weaken the demonstration, and affect peer evaluation.

Resolving tensions

How will we resolve tensions/off track behaviour as a group?

The group will first discuss concerns respectfully in the group chat or meeting, focusing on the task and evidence rather than personal criticism. If a task is delayed, the member should explain the issue and agree on a revised deadline or ask for support. If the same problem continues, the group will reassign urgent work to protect the submission and record what changed. If the tension cannot be resolved internally, the nominated spokesperson will contact the tutor for guidance before the problem affects the final submission.

Team Expectations:

| 1. | Each member will contribute a fair share of coding, documentation, testing, and presentation preparation. |
| --- | --- |
| 2. | Tasks will be agreed in writing, assigned to named members, and completed before internal deadlines. |
| 3. | All members will communicate delays or blockers early instead of waiting until the deadline. |
| 4. | The application will follow the required Vue 3, Vite, Bootstrap grid, Vue Router, REST API, database, validation, pagination, and responsive design requirements. |
| 5. | Members will review and test each other's work, so the final application is consistent and ready for the demonstration and interview. |
| 6. | All group reports, screenshots, source code, Mercury URL, and video material will be checked by the group before submission. |
| 7. | Peer evaluation will be honest and based on actual contribution, communication, reliability, and professionalism. |
| Project: | Campus Events Hub - a campus events and club management web application. |